TERM OF REFERENCE

Consulting firm to support solid waste segregation activity at source in Hanoi city

# Background

Centre for Supporting Green Development (GreenHub) is a Vietnamese, science-technology  organization under the Vietnam Union of Science and Technology Associations (Vusta) with oversight by the Ministry of Science & Technology, and with an CSO Registration Number A-1555. GreenHub was legally established on March 15, 2016, by Vietnamese experts with significant CSO experience in biodiversity conservation, community development, capacity building, and networking projects.

In 2019, the amount of domestic plastic waste discharged nationwide was 64,658 tons/ day, an increase of 46% compared to 44,000 tons/ day in 2010 (MoNRE, 2019). Nonetheless, only 15% of the country’s generated plastic waste is recycled or reused (NPAP, 2020). The rest ends up mainly in landfills, open dumpsites, incinerators, or in the environment.

To tackle issues related to waste management, the Vietnam government has adopted the National Strategy on Integrated Solid Waste Management up to 2025, with the goal to minimize solid waste, strengthen integrated management of solid waste, and simultaneously implement solutions to promote waste management. GreenHub leveraged this momentum to be a pioneer in fostering Zero Waste practices in Vietnam by evaluating waste management, designing and implementing Zero Waste model (models for the collection, sorting, reuse, and recycling of domestic waste, organic waste,...)​ in communities, business, education and tourism enterprises. GreenHub strives to strengthen Zero Waste networks, develop professional staff, database systems related to Zero Waste, and promote advocacy.

To get a better understanding on composition of solid waste generated and solid waste management situation in three districts in Hanoi, GreenHub is looking for a consulting firm to facilitate activities of the solid waste segregation in Hanoi.

# Scope of work

The consulting firm will support GreenHub in solid waste segregation in three districts in Ha Noi: Tay Ho, Dong Da and Dong Anh districts:

- Support on the identification of suitable locations and the coordination on waste collection for conducting the waste characterization study.

- Provide a list of household information (Name of owner; address; number of family’s member, phone number)

- Determine the waste collection routes and provide transport, collection of waste and use the “coning and quartering” method

- Facilitate workers and transportation of the waste

# Location and time

- Location: three districts in Hanoi: Dong Anh, Dong Da and Tay Ho districts

- Time: in July and September 2022.

# Detail of work

| No. | District | Activity | Time |  |
| --- | --- | --- | --- | --- |
|  |  |  | Jul 2022 | Sep 2022 |
| 1 | Household level | Suggest and provide a list of 1250 household in 05 wards in Dong Anh, 1250 household in Dong Da and 500 household in Tay Ho with basic information (Name of owner; address; number of family’s member, phone number) |  |  |
|  |  | Select the collection routes (alleys, streets, etc.); |  |  |
|  |  | Plan for allocation and dispatch of collection vehicles; |  |  |
|  |  | Carry the garbage to the collection points and mix as required |  |  |
|  |  | Facilitate and support GreenHub team to do waste audit |  |  |
| 2 | Business level | Provide the list of units (02 restaurants, 02 hotels, 02 markets, 01 office and 02 schools) in Dong Da district with time information. |  | School will do later in Sep |
|  |  | Support communication and exchange of information for GreenHub to work with the selected units |  |  |
|  |  | Facilitate and support GreenHub team to do waste audit |  |  |
| 3 | End-point level | Provide a location list of the generation sources, collection points, transfer station, landfill. |  |  |
|  |  | Coordinate workers and vehicles to transport solid waste to the generation sources, collection points, transfer station, landfill. |  |  |
|  |  | Facilitate and support GreenHub team to do waste audit at each location |  |  |
|  |  | Weighing garbage (total weight of the vehicle) at the collection point |  |  |
| 4 | Street waste | Select the collection routes (alleys, streets, etc.); |  |  |
|  |  | Carry the garbage to the collection point and mix as required |  |  |
|  |  | Facilitate and support GreenHub team to do waste audit |  |  |
| 5 | Transfer stations | Select locations |  |  |
|  |  | Carry the garbage from the generation sources to the transfer stations and mix as required |  |  |
| 6 | Support to clean up the waste after the audit at each level |  |  |  |

- The consulting firm quotes prices in the following form:

| REQUEST FOR QUOTATION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| MẪU YÊU CẦU BÁO GIÁ |  |  |  |  |  |
| Company information: |  |  |  |  |  |
| Thông tin công ty |  |  |  |  |  |
| Date: |  |  |  |  |  |
| Ngày |  |  |  |  |  |
| No. | Description | Quantity | Unit | Company's Name |  |
| STT | Mô tả hàng hóa/dịch vụ | Số lượng | Đơn Vị | Tên công ty |  |
|  |  |  |  | Unit Price | Total Price |
|  |  |  |  | Đơn Giá (VNĐ bao gồm VAT) | Thành Tiền |
| 1 | Fee for workers to collect garbage from household x 3 districts x 7 days | 378 | workdays |  |  |
| 2 | Fee for driver assistants for garbage truck to pick up garbage x 3 districts (for household) x 7 days | 168 | workdays |  |  |
| 3 | Fee for workers to mix garbage and take out the required amount in three districts x 7 days | 140 | workdays |  |  |
| 4 | Fee for workers to take street waste | 10 | workdays |  |  |
| 5 | Incentives for coordinators of garbage trucks in three districts x 7 days, at transfer station and landfill | 48 | people |  |  |
| 6 | Incentive for supervisors at the collection point in 03 districts (household) and at street, collection points, transfer stations and landfill 8 x 9 days | 67 | workdays |  |  |
| 7 | Fee for renting dump trucks for carrying garbage to transfer station in three district x 7 days | 84 | car |  |  |
| 8 | Cost for renting wheel loaders to do the mixing at transfer stations (3 districts in 9 days) and landfill | 56 | car |  |  |
| 9 | Electronic scale to weigh garbage in the process of mixing and dividing samples. | 5 | pcs |  |  |
| 10 | Gloves | 20 | pair |  |  |
| 11 | Rubber boots | 20 | pair |  |  |
| 12 | Broom | 20 | pcs |  |  |
| 13 | Shovel | 20 | pcs |  |  |
| 14 | Rake | 20 | pcs |  |  |
| 15 | Masks | 110 | pcs |  |  |
| 16 | Tarpaulin 200m2 x 3 places for mixing garbage | 600 | m2 |  |  |
| 17 | Tarpaulin 30 m2 x 3 places for waste audit | 90 | m2 |  |  |
| 18 | Cost of industrial cleaning after garbage removal at transfer stations in three districts | 2800 | m2 |  |  |
| 19 | Garbage bag to contain garbage sample | 10 | kg |  |  |
| 20 | The cost of spraying disinfection at transfer stations at three districts | 28 | liter |  |  |
| 21 | Cost for renting hook-lift to carry garbage from transfer station to landfill | 100 | ton |  |  |
| 22 | Tent for garbage mixing and sorting | 2 | lumsump |  |  |
| Total Cost Value in VNĐ ____________________ |  |  |  |  |  |
| Tổng Giá Trị/ Chi Phí bằng đồng Việt Nam_________________ |  |  |  |  |  |